SILICONITES GENX GLOBAL GGGGGGGGGGGGGGGGGGGGGGGGGLOBAL  SYSTEMS

Jyotish Samrat Bhavan’

88/ 2A, Rafi Ahmed Kidwai Road. Kolkata 700013 

Landline: 03322640650 email: info@ siliconsystems. in

Forum Custom web app commercial proposal

Submitted to

Soumen Modak

Forum Group

#### Date of Submission:06-07-2026

Submitted by

##### Avik Banerjee, Silicon GenX Global Ltd

Mobile: +91 8017990622

Email:

avik.b@silicongenxglobal.com

Head Office : Jyotish Samrat Bhavan - 88/2A, Rafi Ahmed Kidwai Road, Kolkata – 700007

Global Delivery Centre – Thacker House – 35, C.R. Avenue Road – Kolkata – 700012 - Ph: 033-22590651,

Partha Bhattacharyya (Founder & CEO), M – 9830416291, Email- parthab@silicongenxglobal.com/parthab@siliconsystems.in

# Objective

Objective: To build and deploy an enterprise-grade Real Estate Sales, Collections, and Compliance Management Portal on Microsoft Azure. The platform automates digital agreement handling, point-of-ingestion data verification, construction milestone tracking, and dynamic document generation (allotment letters, demand notices)

Compliance & Architecture: Implements real-time, live external API validation with government GST/TDS portals alongside a specialized dual accounting split-ledger architecture (segmenting Land, Infrastructure, and Construction components).

# Core Technology Stack & Licensing Policy

The platform will be engineered utilizing an enterprise-grade stack deployed entirely within the customer's secure Azure cloud perimeter.

| Layer | Technology Chosen | Justification |
| --- | --- | --- |
| Front-End / UI | React.js (TypeScript) | Ensures a reactive, component-based workspace. TypeScript prevents data mismatch errors in extensive custom forms. |
| Back-End Framework | Node.js (NestJS) OR Python (FastAPI) | NestJS delivers strong architecture and native support for asynchronous communication tasks. FastAPI provides rapid OpenAPI auto-documentation, making external compliance integrations trivial. |
| Database | PostgreSQL | Enterprise relational engine providing exceptional support for financial ledgers, transactional safety (ACID compliance), and robust analytical capabilities. |
| Document Generation | Puppeteer / PDFKit | Server-side PDF generation to lock dynamically computed allotment letters and demand notices down cleanly into immutable documents. |
| Hosting & Cloud | Microsoft Azure | Utilizes Azure Database for PostgreSQL, Azure Container Apps (or Azure App Services) for containerized backend nodes, and Azure Blob Storage for long-term secure digital agreement storage. |

⚠️ Customer Licensing & Subscription Mandate All software licenses, subscription profiles, and service access keys must be provisioned and paid for directly by the customer. This includes, but is not limited to: • Active Microsoft Azure Account & Infrastructure Subscriptions with administrative/deployment RBAC access. • Commercial SMS & Email Gateway subscriptions (e.g., Azure Communication Services, Twilio, or SendGrid) for automated communication triggers. • Sandboxed and production developer credentials/API keys for external GST/TDS validation portals. • Any corporate domain licenses or premium TLS/SSL security certificates.

# Professional Services & Project Delivery (Detailed WBS)

## Phase 1: Architecture, Design & Discovery

Total Phase Value: ₹1,25,000 | Commercial Split: 70% Advance: ₹87,500 | 30% Closure: ₹37,500

### Engineering Scope & Work Breakdown Structure (WBS):

Due Diligence & Discovery Workshops: Deep-dive interactive sessions with business stakeholders, sales heads, and compliance officers to map operational nuances.

Process & Data Flow Mapping: Complete charting of the real estate sales lifecycle, inventory states, and compliance touchpoints.

Architecture Design: Designing a cloud-native topology on Microsoft Azure, selecting specific services such as Azure Container Apps / App Services for backend nodes, Azure Database for PostgreSQL for relational data, and Azure Blob Storage for secure agreement archiving.

Database Schema & API Modeling: Drafting structural relational database models optimized for PostgreSQL and defining OpenAPI/Swagger contracts using NestJS/FastAPI.

### Tangible Engineering Output:

A production-ready Initial Technical Design Document (TDD) containing the complete Entity-Relationship Diagram (ERD), full API schema contracts (JSON payloads), and the Azure Network Security Group (NSG) architectural layout.

This document establishes the permanent blueprint for all code modules.

## Phase 2: Integrated Ingestion & Real-Time Compliance (Core Intake)

Total Phase Value: ₹2,90,000 | Commercial Split: 70% Advance: ₹2,03,000 | 30% Closure: ₹87,000

### Engineering Scope & Work Breakdown Structure (WBS):

Digital Agreement Management: Building user interfaces using React.js (TypeScript) and secure backend storage mechanisms to scan, capture, and stream customer legal agreements into Azure Blob Storage. Implements an immutable PostgreSQL transaction log tracking user touchpoints to preserve a full audit trail.

Point-of-Ingestion Data Validation: Coding rigid front-end TypeScript types and backend structural data models to enforce data integrity at ingestion for mandatory onboarding forms.

Core Compliance Integration (GST/TDS Portal Engine): Developing independent NestJS/FastAPI microservices to interface with external tax portals. Implements secure token handling to hit live GST-compliant APIs for validating customer inputs (PAN/GSTIN) in real time against governmental records.

### Tangible Engineering Output:

Deployed Web Application (Intake Frontend Portal): A functional user registration portal with strict client-side validation rules.

Live Tax Verification Microservice: A backend service that performs asynchronous API calls to government tax systems to immediately flag valid or invalid GSTIN/PAN entries upon entry.

Handover Documentation: User Manual (v1.0) and an updated TDD tracking the as-built API routing paths.

Gateway: Phase 2 Customer Sign-Off.

## Phase 3: Automation, Lifecycle & Communication (Operational Automation)

Total Phase Value: ₹2,10,000 | Commercial Split: 70% Advance: ₹1,47,000 | 30% Closure: ₹63,000

### Engineering Scope & Work Breakdown Structure (WBS):

Automated Document Generation Engine: Developing a server-side template compilation layer using Puppeteer / PDFKit. Dynamically generates brand-compliant Allotment Letters, Demand Notices, and Payment Receipts by marrying system transaction data with pre-approved templates into flat, un-editable PDFs.

Milestone Tracking & Construction-Linked Ledger: Designing the core operational scheduling ledger in PostgreSQL. Seamlessly links structural project updates (e.g., foundation, slab layout) to specific billing rules and customer payment timelines, displaying projected vs. actual cash collections.

Automated Communication Pipeline: Setting up an asynchronous notification dispatcher. Couples with customer-provided SMTP services (e.g., SendGrid / Azure Communication Services) and SMS gateways to broadcast immediate demand notices and routine payment reminders via Email and SMS on predefined triggers.

### Tangible Engineering Output:

Automated PDF Generation Pipeline: Server-side engine emitting un-editable, customized customer paperwork natively stored inside Azure Blob Storage.

Milestone Execution Console: An interactive construction scheduler control deck where triggering a project phase change automatically forces the core database ledger to flag upcoming customer dues.

Notification Engine & Workers: Background event-driven services firing instantaneous SMS/Email payment alerts to targets based on milestone status updates.

Handover Documentation: User Manual (v2.0) and an updated TDD tracking event schemas.

Gateway: Phase 3 Customer Sign-Off.

## Phase 4: Intelligence, Architecture & Finalization (Analytics & Infrastructure)

Total Phase Value: ₹1,25,000 | Commercial Split: 70% Advance: ₹87,500 | 30% Closure: ₹37,500

### Engineering Scope & Work Breakdown Structure (WBS):

Comprehensive Reporting Suite: Engineering optimized PostgreSQL aggregation queries to compile rich interactive reports, including payment aging matrices, sales velocity trackers, and interactive real-time inventory dashboards.

Dual Accounting Architecture Partitioning: Designing isolated database views and strict financial split-ledger rules to separate incoming customer transactions cleanly among Land Component, Infrastructure Component, and Construction Costs. Ensures bulletproof tax compliance and effortless auditing.

Customer Workflow Segmentation: Implementing conditional routing paths inside the React-TypeScript front-end and backend controllers to govern and segregate specialized operations for Home Loan clients vs. Non-Home Loan cash-flow clients.

### Tangible Engineering Output:

Analytics & BI Dashboard UI: Real-time data visualization charts providing immediate metric tracking across payment collections, remaining inventories, and historical sales trends.

Dual-View PostgreSQL Financial Ledger Schema: Hardened database constraints and accounting tracking tables automatically segmenting incoming payments into distinct tax-compliant buckets (Land, Infrastructure, Construction).

Handover Documentation: Master User Manual (Final) and Master As-Built Final TDD.

Phase Gateways: Final Customer Sign-Off and a signed Customer Testimonial.

# Cloud Infrastructure & App Managed Services (AMC)

• AMC Valuation: Fixed at 22% of the Total Project Delivery Value (Calculated as an additional ₹1,65,000, adjusting the complete professional services contractual footprint to ₹9,15,000).
• Billing Frequency: Invoiced in advance on an annual or quarterly schedule, commencing directly at the expiration of the stability window.

⚠️ Azure Cloud Infrastructure Consumption Policy All Microsoft Azure cloud consumption charges (Azure Database for PostgreSQL compute/storage instances, Azure Container Apps/App Services hosting costs, Blob Storage data rates, egress data fees, and gateway execution units) are completely separate from our professional development fees and AMC. • Payment Pattern: Settled directly by the customer on an actual monthly consumption pattern. • Deployment Strategy: The application environment is hosted inside the customer's direct Azure billing ecosystem, where resource consumption tallies are invoiced by Microsoft directly to the customer's financial desk for settlement.

## Operational Framework & SLA Governance

🗓️ Post-Handover Stability Period (Hypercare)
Immediately following delivery, a 2-Month Stability Period goes into effect on the day succeeding Phase 4 Final Customer Sign-Off.
• Cost: Included in the development scope (Zero additional application support fee; Azure usage costs apply based on consumption).
• Objective: Intensive hypercare checking server processes, checking optimization indexes, and ensuring standard operational stability.
• AMC Commencement: The paid Annual Maintenance Contract (AMC) triggers on Day 61 post-handover.

### In-Scope vs. Out-of-Scope SLA Boundaries

| In-Scope AMC Services (Application Support) | Out-of-Scope Services (Change Management) |
| --- | --- |
| • Core application bug fixes, patch management, and runtime error remediation. • Cloud infrastructure monitoring, performance optimization, and server upkeep. • Database maintenance, routine transaction logs cleanup, and backup verifications. • Ensuring the persistence of delivered functionalities as per the Master TDD. | • New Feature Additions: Any new custom fields, new modules, or functional additions. • Modification of business workflows or major system re-architecting. • Third-party API adjustments due to external provider structural updates. • Direct Infrastructure/License Billing: Actual monthly Azure invoices or gateway fees. |

💡 New Feature Provision: Any feature addition or modifications requested outside the baseline criteria defined in the Master TDD will pass through a formalized Change Request (CR) assessment. Effort estimation will be conducted independently and billed separately on mutually agreed resource quotes.

## Complete Project Commercial Matrix

| Contract Component | Milestone / Phase | Phase Value | 70% Advance / Upfront | 30% Post-Milestone Key Deliverables & Gates |
| --- | --- | --- | --- | --- |
| Core Dev | Phase 1: Core Design | ₹1,25,000 | ₹87,500 | ₹37,500 • Initial TDD Approved (ERD, API Contracts) |
| Core Dev | Phase 2: Ingestion & Tax | ₹2,90,000 | ₹2,03,000 | ₹87,000 • User Manual v1.0 & Deployed Intake UI • Phase 2 Sign-Off |
| Core Dev | Phase 3: Automation & Alerts | ₹2,10,000 | ₹1,47,000 | ₹63,000 • User Manual v2.0 & Automated PDF Engines • Phase 3 Sign-Off |
| Core Dev | Phase 4: Analytics & Closure | ₹1,25,000 | ₹87,500 | ₹37,500 • Master User Manual & As-Built TDD • Final Customer Sign-Off • Customer Testimonial |
| TOTAL | Project wise Professional Engagement | ₹7,50,000 |  | Excluding Managed services running cloud infrastructure monthly billing |
| Hypercare | Stability Window | Included | — | — • 2-Month Post-Handover Peace-of-Mind Support |
| Managed Services | App & Cloud AMC (22%) | ₹1,65,000 | Treated as Annual/Quarterly billing | — • Starts Month 3 onwards • Support, maintenance, and cloud ops • Excludes new feature updates |
| Infrastructure & Lic. | Azure Cloud & Gateways | Separate | — | Monthly Actuals • Paid directly by customer based on actual infrastructure utilization metrics & license fees |
| TOTAL | Fixed Professional Engagement | ₹9,15,000 |  | Excluding running cloud infrastructure monthly billing |

## Comprehensive Cost Summary

All Microsoft Azure cloud computing infrastructure charges, gateway balances, and external software licenses are completely decoupled from our professional services fees and are to be settled directly by the customer on an actual monthly consumption pattern.

### Financial Breakdown

- Fixed Project Development Cost: ₹7,50,000.

  - Payment Terms: Distributed across Phase 1 through Phase 4 on a 70% Advance / 30% Milestone Closure split pattern.

- Annual Maintenance Contract (AMC): ₹1,65,000 / Year.

  - Calculation Rate: Fixed at exactly 22% of the total project delivery value.

  - Billing Pattern: Invoiced annually or quarterly in advance.

- Post-Handover Hypercare Period: Included (Zero additional application support cost).

  - Duration: 2 Months of dedicated stability support immediately following Phase 4 final sign-off.

  - AMC Trigger: Paid AMC billing officially commences on Day 61 post-handover.

- Azure Cloud & Gateway Infrastructure: Excluded.

  - Payment Pattern: Paid directly by the customer based on actual monthly infrastructure utilization metrics and third-party portal licensing fees.

# 8. Terms and Conditions

- Extra taxes (GST) as applicable.

- Payment terms: 50% advance, 30% on completion of integration & UAT, 20% after go-live handover.

- Payments due within 15 days of invoice submission.

- Travel costs outside Kolkata, if any, are chargeable as actual.

- Customer to provide a valid, accessible Web Application API, SQL Server environment, and a working Tally Prime installation with Tally XML Interface enabled.

- Customer to provide all required project prerequisites, access credentials, and information in a timely manner.

- Two months of complimentary handholding support post go-live; any work beyond this scope will be chargeable separately.

- Stable network connectivity between the application server, SQL Server, and Tally Prime is strongly recommended.

- Any additional Tally master setup, customization, or report development beyond the agreed scope will be quoted separately.